## Slide 1
Monthly Business Review
November& December 2017
Mobility Services

## Slide 2: Table of Contents
T&L – Service Now Status
T&L – SR Pie Chart (Break up by %)
T&L – Service Request by type
T&L – Service Request - Break up by %
T&L – Monthly opened Vs Closed Vs Backlog
T&L – Open - Close Concur Cases
T&L – Ongoing Issues
GMS – Service Now Status
GMS – Service Request by type
GMS – SR Pie Chart (Break up by %)
GMS – Batch Job Monitoring Trends
GMS – Batch Job Failure Details
Team Leave Details and Company Holidays

## Slide 3: T&L – Service Now Status
State | Jan’17 | Feb’17 | Mar’17 | Apr’17 | May’17 | June’17 | July’17 | Aug’17 | Sept’17 | Oct’17 | Nov’17 | Dec’17 | Grand Total
Closed Complete | 351 | 311 | 370 | 280 | 382 | 382 | 348 | 360 | 329 | 350 | 331 | 298 | 4092
Rejected/ Cancelled | 29 | 17 | 36 | 23 | 13 | 17 | 12 | 21 | 15 | 14 | 11 | 5 | 213
In Progress | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 2 | 1 | 2 | 2 | 33 | 41
Requestor Approval | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 3 | 30 | 33
Under Review | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Grand Total | 380 | 328 | 406 | 303 | 395 | 400 | 361 | 383 | 345 | 366 | 347 | 366 | 4380

## Slide 4: T&L – Service Request by type
Chart: Service Requests By Type
| Jul | Aug | Sep | Oct | Nov | Dec
Card and Expense Issue | 141 | 98 | 87 | 107 | 92 | 111
User Profile Issue | 36 | 56 | 53 | 74 | 78 | 77
Concur / Congnos Access | 54 | 75 | 53 | 43 | 40 | 41
Employee / Traveler Reimbursement Failure | 35 | 40 | 31 | 28 | 26 | 33
IBS | 13 | 17 | 20 | 27 | 29 | 34
Adhoc / Cognos Reports | 16 | 32 | 38 | 27 | 17 | 9
File transfer Issues | 16 | 16 | 16 | 13 | 18 | 19
Request : ILR Access | 10 | 13 | 7 | 7 | 12 | 12
Ask an Expert (Other) | 7 | 5 | 13 | 12 | 8 | 8
Allocation Issue | 7 | 8 | 10 | 8 | 5 | 6
File Name / Destination Change | 12 | 4 | 6 | 5 | 9 | 5

## Slide 5: T&L – Service Request – Breakup by %
Chart: Top 6 Service Requests - Break up By %
| Card and Expense Issue | User Profile Issue | Concur / Congnos Access | Employee / Traveler Reimbursement Failure | IBS | Adhoc / Cognos Reports | File transfer Issues | Request : ILR Access | Ask an Expert (Other) | Allocation Issue | File Name / Destination Change
Jul | 141 | 36 | 54 | 35 | 13 | 16 | 16 | 10 | 7 | 7 | 12
Aug | 98 | 56 | 75 | 40 | 17 | 32 | 16 | 13 | 5 | 8 | 4
Sep | 87 | 53 | 53 | 31 | 20 | 38 | 16 | 7 | 13 | 10 | 6
Oct | 107 | 74 | 43 | 28 | 27 | 27 | 13 | 7 | 12 | 8 | 5
Nov | 92 | 78 | 40 | 26 | 29 | 17 | 18 | 12 | 8 | 5 | 9
Dec | 111 | 77 | 41 | 33 | 34 | 9 | 19 | 12 | 8 | 6 | 5

## Slide 6: T&L – Monthly opened Vs Closed Vs Backlog
Chart: Monthly - Opened Vs Closed Vs Backlog
| Jul | Aug | Sep | Oct | Nov | Dec
Opened | 361 | 384 | 348 | 370 | 348 | 366
Closed | 340 | 355 | 371 | 387 | 343 | 315
Backlog | 21 | 29 | -23 | -17 | 5 | 51

## Slide 7: Open - Close Concur Cases
Subject | Case# | Date | Status | Comments
Duplicate transaction in Concur | 11134344 | 09-Jan-2018 | Open | We have received duplicate transactions on Concur for employee id - 212582960.
Wrong payee_payment_type received again | 11108802 | 04-Jan-2018 | Open | payee_payment_type is showing up as company paid due to the e-receipt expense type and the Payment Type of that Expense shows up as "Company Paid".
why the Payment Type is “Company Paid” for the e-receipts Expense Types ='03D84D13ED8E4954A76C' | 11090903 | 07-Dec-2017 | Open | Concur has committed a fix to the January release for our payment type assignment error which causes an audit rule to fire when users are expensing personal card charges.

## Slide 8: T&L - Ongoing Issues
Argentina Tdrive Connectivity issue:
Ayme has placed Argenitan CMF files till 25th Dec in Box folder, we imported those files.
Russia CMF File:
Russia CMF file is failing due to incorrect format, Irina raised case with Citi bank support team.
CAV Transactions issue:
Concur has run the script from their end to clear open CAVs from impacted users Concur profile.

## Slide 9: GMS – Service Now Status
State | Jan’17 | Feb’17 | Mar’17 | Apr’17 | May’17 | June’17 | July’17 | Aug’17 | Sept’17 | Oct’17 | Nov’17 | Dec’17 | Grand Total
Closed Complete | 85 | 48 | 46 | 40 | 34 | 42 | 37 | 33 | 34 | 29 | 16 | 21 | 465
Rejected/ Cancelled | 1 | 0 | 3 | 2 | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 6
In Progress | 0 | 0 | 0 | 1 | 1 | 0 | 4 | 0 | 2 | 1 | 1 | 1 | 11
Requestor Approval | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 3 | 4
Under Review | 0 | 0 | 0 | 0 | 1 | 3 | 1 | 2 | 2 | 1 | 2 | 1 | 13
Grand Total | 86 | 48 | 49 | 43 | 36 | 45 | 42 | 35 | 40 | 31 | 19 | 26 | 500

## Slide 10: GMS – Service Request by type
Chart: Service Requests By Type
| Jul | Aug | Sep | Oct | Nov | Dec
Ask an Expert (Other) | 9 | 15 | 15 | 9 | 5 | 9
Request: Data, Reports | 8 | 8 | 7 | 8 | 5 | 2
Special Request | 7 | 4 | 7 | 3 | 4 | 4
Mobilization Tool Access Request/Regain/Removal | 7 | 1 | 0 | 2 | 0 | 4
Request: Access | 4 | 3 | 1 | 2 | 2 | 0
Change Project Co-ordinator | 2 | 3 | 4 | 1 | 0 | 1
Case Status Change | 1 | 1 | 0 | 2 | 1 | 1
Custom Reports | 0 | 0 | 3 | 1 | 1 | 0
Payroll Data Queries | 0 | 0 | 2 | 0 | 0 | 2
New Payroll needed | 2 | 0 | 0 | 0 | 1 | 1

## Slide 11: GMS – SR Pie Chart (Break up by %)
Chart: Top 6 Service Requests - Break up By %
| Ask an Expert (Other) | Request: Data, Reports | Special Request | Mobilization Tool Access Request/Regain/Removal | Request: Access | Change Project Co-ordinator | Case Status Change | Custom Reports | Payroll Data Queries | New Payroll needed
Jul | 9 | 8 | 7 | 7 | 4 | 2 | 1 | 0 | 0 | 2
Aug | 15 | 8 | 4 | 1 | 3 | 3 | 1 | 0 | 0 | 0
Sep | 15 | 7 | 7 | 0 | 1 | 4 | 0 | 3 | 2 | 0
Oct | 9 | 8 | 3 | 2 | 2 | 1 | 2 | 1 | 0 | 0
Nov | 5 | 5 | 4 | 0 | 2 | 0 | 1 | 1 | 0 | 1
Dec | 9 | 2 | 4 | 4 | 0 | 1 | 1 | 0 | 2 | 1

## Slide 12: GMS – Batch Job Monitoring Trends
Chart: 
| 42826 | 42872 | 42903 | 42933 | 42948 | 42979 | 43009 | 43040 | 43070
Monitored | 1181 | 1252 | 1194 | 1198 | 1222 | 1180 | 1214 | 1155 | 1181
Failed | 3 | 29 | 7 | 3 | 7 | 5 | 5 | 13 | 6
Monitored | Failed | Successful | Analyzed on Time | Missed
1181 | 06 | 1175 | 06 | 0

## Slide 13: GMS - Batch Job Failure Details
Sr. No | Job Name | Failure Date | Failure Message | Action Taken
1 | Cartus | 6th Nov 1:00 AM EST | The file is not posted on the sftp server. | The files were manually posted on the sftp server.
2 | Metrics - daily | 12th Nov , 1 AM EST | Procedure not found for daily job -- The transaction log for database 'tempdb' is full due to 'ACTIVE_TRANSACTION'. | Manually executed the metrics daily job.
3 | Cartus | 13th Nov 1:00 AM EST | The file is not posted on the sftp server. | The files were manually posted on the sftp server.
4 | Metrics - daily | 14th Nov , 1 AM EST | Procedure not found for daily job -- The transaction log for database 'tempdb' is full due to 'ACTIVE_TRANSACTION'. | Manually executed the metrics daily job.
5 | GenTrac Reminders | 12th Nov , 12.05 AM EST | The transaction log for database 'tempdb' is full due to 'ACTIVE_TRANSACTION'. | Manually run the job for genTrac reminders.
6 | GenTrac Reminders | 14th Nov , 12.05 AM EST | The transaction log for database 'tempdb' is full due to 'ACTIVE_TRANSACTION'. | Manually run the job for genTrac reminders.
7 | genTRAC hourly inserts | 12th Nov | The transaction log for database 'tempdb' is full due to 'ACTIVE_TRANSACTION'. | In the next run data was inserted.
8 | genTRAC hourly inserts | 14th Nov | The transaction log for database 'tempdb' is full due to 'ACTIVE_TRANSACTION'. | In the next run data was inserted.
9 | genTRAC hourly inserts | 20th Nov | The transaction log for database 'tempdb' is full due to 'ACTIVE_TRANSACTION'. | In the next run data was inserted.
10 | Cartus | 20th Nov 1:00 AM EST | The file is not posted on the sftp server. | The files were manually posted on the sftp server.
11 | Peoplesoft Offweek Gross UP Main Run | 21 Nov 8:00 AM EST | Incorrect Cartus File was posted on SFTP. Due which no transactions were created | The Cartus Process was ran after getting the correct and then the offweek was manually ran. The Program ran successfully
12 | Peoplesoft Offweek NO Gross UP Main Run | 22 Nov 8:00 AM EST | Incorrect Cartus File was posted on SFTP. Due which no transactions were created | The Cartus Process was ran after getting the correct and then the offweek was manually ran. The Program ran successfully
13 | Cartus | 28th Nov 1:00 AM EST | The file is not posted on the sftp server. | The files were manually posted on the sftp server.

## Slide 14: Team Leave Details and Company Holidays
    Team Updates
    Sanchi will be released from the project on 31st Han 2018
    Off Shore Holidays
    26th January 2018 - Republic Day
      On Shore Holidays
    15th January 2018 – MLK Jr Day

## Slide 15
Thankyou